EXPERIMENT 2: Jira Scrum Board

QuickBite Food Delivery App


Project Setup • 5 User Stories • Story Points • Sprint Board


Student Name: p sai priyatam
Roll Number: 2420030608
Course / Subject: Software Engineering

Academic Year: 2026–2027

# 1. Objective

The objective of Experiment 2 is to set up a Jira Scrum board, define five user stories for a software product, and assign appropriate story-point estimates. The activity demonstrates Agile backlog management, estimation and sprint planning.

## 1.1 Project Selected

QuickBite is a standalone food-delivery application in which customers can discover restaurants, select food items, place orders and track delivery. This project is used only for Experiment 2.

## 1.2 Why Scrum?

Requirements can be divided into small, testable user stories.

Stories can be prioritized in a product backlog.

Work can be delivered in short sprints.

The board provides visible progress from To Do to Done.

Story points support relative estimation.

# 2. Jira Project Setup

A Scrum software project named QuickBite Food Delivery App was configured with project key QBA. The backlog is grouped under the Customer Ordering epic.

| Configuration | Value |
| --- | --- |
| Project Name | QuickBite Food Delivery App |
| Project Key | QBA |
| Project Type | Software |
| Template | Scrum |
| Epic | Customer Ordering |
| Workflow | To Do → In Progress → Done |

Figure 1. Jira project setup – original mockup for Experiment 2.

Note: This is an original academic mockup representing the intended Jira setup; it is not a screenshot from a live Jira Cloud account.

# 3. Five User Stories

The following five stories represent the main QuickBite customer ordering flow. Each follows the standard Agile user-story format and includes a relative story-point estimate.

| ID | User Story | Priority | Points |
| --- | --- | --- | --- |
| QBA-1 | As a customer, I want to create an account so that I can place food orders. | High | 3 |
| QBA-2 | As a customer, I want to browse restaurants and menus so that I can choose what to order. | High | 5 |
| QBA-3 | As a customer, I want to add menu items to my cart so that I can review my order before checkout. | High | 5 |
| QBA-4 | As a customer, I want to place and pay for my order so that the restaurant can prepare it. | High | 8 |
| QBA-5 | As a customer, I want to track my order so that I know its delivery status. | Medium | 5 |

## 3.1 Story Point Scale

Story points are relative measures of effort, complexity and uncertainty. A Fibonacci-style scale is used here: 3, 5 and 8 points. A 3-point story is comparatively small, a 5-point story requires moderate effort, and an 8-point story has more complexity or uncertainty.

## 3.2 Estimation Rationale

| Story | Points | Reason |
| --- | --- | --- |
| Customer Sign Up | 3 | Basic account creation, validation and confirmation. |
| Browse Restaurants | 5 | Restaurant/menu retrieval, filtering and presentation. |
| Add Items to Cart | 5 | Cart state, quantities, price calculation and validation. |
| Place Order | 8 | Checkout, address validation, payment and order creation. |
| Track Delivery | 5 | Order-status retrieval and customer-facing progress information. |

Figure 2. Jira-style backlog containing the five user stories and story points.

# 4. Detailed Story Example

## QBA-4 – Place Order

As a customer, I want to place and pay for my order so that the restaurant can prepare it.

## Acceptance Criteria

Cart contains at least one valid item.

Delivery address is available.

Payment succeeds or a safe error message is displayed.

Order receives a unique confirmation ID.

The customer can view the newly created order.

## Story Point Estimate

QBA-4 is estimated at 8 story points because it combines cart validation, delivery information, payment handling, order creation and confirmation.

Figure 3. Detailed Jira-style story with an 8-point estimate.

# 5. Sprint Board

The five stories are placed on Sprint 1 to demonstrate how work moves through a Scrum workflow. The sprint goal is to establish the main customer ordering flow.

| Status | Stories |
| --- | --- |
| To Do | QBA-1 Customer Sign Up; QBA-2 Browse Restaurants |
| In Progress | QBA-4 Place Order |
| Done | QBA-3 Add Items to Cart; QBA-5 Track Delivery |

Figure 4. Jira-style Sprint 1 board showing workflow states and story points.

## 5.1 Total Story Points

Total estimated effort = 3 + 5 + 5 + 8 + 5 = 26 Story Points. Story points are not direct hours; they are relative estimates used for planning and velocity tracking.

# 6. Sprint Report and Evaluation

Figure 5. Jira-style Sprint Report for Experiment 2.

| Evaluation Area | Expected Result |
| --- | --- |
| Project setup | Scrum project and board are configured. |
| User stories | Exactly five clear stories are defined. |
| Story points | Every story has a relative estimate. |
| Backlog | Stories are visible and prioritized. |
| Sprint workflow | Stories are distributed across To Do, In Progress and Done. |
| Progress tracking | Sprint report summarizes points and status. |

# 7. Conclusion

Experiment 2 demonstrates Jira and Scrum concepts for software project planning. A standalone QuickBite project was configured, five user stories were created, story points were assigned, and the stories were represented on a sprint board. The exercise demonstrates backlog management, relative estimation and sprint progress tracking.

# 8. Independence of Experiment

This documentation is intentionally independent from every other experiment. The project name, screenshots, data, user stories and terminology belong only to Experiment 2.